## Slide 1
Automated Service Case Management
Using Salesforce, OCR & AI
Nimisha Malleri (EN22IT301062)

## Slide 2
Work Completed – Month 1
.
Salesforce Org Setup: Initial configuration of the Salesforce environment.
Email-to-Case Configuration: Enabled automatic case creation from incoming emails.
Custom Fields and Objects: Defined specific data structures for appliance service cases.
Page Layouts and Record Types: Tailored user interfaces for efficient data entry and viewing
.
Assignment Rules: Established logic for automatically routing cases to the correct team/agent.

## Slide 4: AUTOMATION IMPLEMENTED
Validation Rules: Ensured data integrity by enforcing specific criteria for field inputs.
Basic Flows: Developed foundational automated processes for routine tasks.
User Roles and Profiles: Configured access levels and permissions for different user types.
Case Creation Testing: Conducted thorough tests to validate automated case generation.

## Slide 5
LEARNING OUTCOMES
Case Management Configuration
Learned best practices for setting up and optimizing service cloud features.
Salesforce Admin Skills
Gained hands-on experience in platform configuration and management.
Automation Basics
Developed an understanding of process automation using Salesforce Flows.
System Design Understanding
Improved ability to conceptualize and plan robust technical solutions.

## Slide 6: NEXT MONTH PLAN
OCR Integration: Implement optical character recognition for attachment processing.
AI Classification: Develop and deploy AI models for intelligent case categorization.
Auto-Priority Tagging: Configure automatic assignment of priority levels to cases.
End-to-End Testing: Conduct comprehensive testing of the complete automated workflow.

## Slide 7: Thank You!
For any query/suggestions pls mail us at
en22it301062@medicaps.ac.in